X`

CAPSTONE PROJECT REPORT

Report 5 - Software Test Documentation

- Ho Chi Minh City, August 2026 -

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1 Scopes of Test	4

1.2 Testing level	4

1.3 Constraints and Assumptions	5

2. Test Strategy	5

2.1 Testing Types	5

2.2 Test Levels	6

2.3 Supporting Tools	6

3. Test Plan	6

3.1 Human Resources	6

3.2 Test Environment	6

3.3 Test Milestones	6

4. Test Cases	7

5. Test Reports	7

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 15/08/2026 | M | QA Team | Adapted test documentation template for FoodResQ capstone project |
| 15/08/2026 | A | QA Team | Added FoodResQ scope covering listing, reservation, delivery, trust, and notification flows |
| 15/08/2026 | M | QA Team | Updated test levels, strategy, tools, resources, environment, and milestones |
| 15/08/2026 | M | QA Team | Linked system test report to FoodResQ_Report5_Test_Report.xlsx |
| 15/08/2026 | M | QA Team | Reviewed content consistency with Report 5 test case workbook |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

### 1.1 Scopes of Test

- Features & Functions to Be Tested

- Authentication, Registration, and Role-based Access

- Login, Register, Logout, Password Recovery

- Role-based access for Receiver, Provider, Volunteer/Shipper, and Admin

- Food Listing Module

- View nearby active listings by location

- Search and filter food listings

- View listing details, pickup window, and provider information

- Create, update, publish, and cancel food listings

- Upload listing images and validate food information

- Reservation and Pickup Module

- Create pickup reservation with stock and daily-limit validation

- Generate and scan QR token for pickup confirmation

- Cancel reservation and apply trust-score rules when needed

- Delivery and Volunteer/Shipper Module

- Assign delivery offers to nearest available verified shippers

- Track delivery lifecycle and live GPS status

- Confirm delivery with receiver QR proof

- Bulk Run, Trust, and Notification Module

- Request and approve bulk runs

- Manage bulk distribution stops and served portions

- Apply trust-score penalties and send realtime notifications

- Non-functional Requirements

- Performance for listing search, reservation creation, and delivery tracking

- Reliability for reservation locks, cron jobs, and delivery state changes

- Security for JWT, password hashing, authorization, upload validation, and eKYC gates

- Usability for receiver, provider, and volunteer mobile/web flows

- Features Not Tested

- Large-scale production stress testing above the capstone demo workload

- Third-party payment gateway settlement because FoodResQ focuses on donation/free reservation flows

- Production cloud failover and disaster-recovery drills

- Full biometric face-matching accuracy benchmarking outside the registration gate scenario

### 1.2 Testing level

- Unit testing

- In-charge: Backend, Web, and Mobile Developers

- Focus: DTO validation, service rules, API controllers, utility functions, and UI validation helpers

- Acceptance Criteria:

- Functions return expected values and handle invalid inputs

- API status codes and response wrappers follow /api/v1 conventions

- No logic-breaking errors in reservation, listing, trust, and delivery rules

- Integration Testing

- In-charge: Developers + QA (Quality Assurance)

- Focus:

- Mobile/Web App <-> NestJS Backend

- Reservation <-> Listing stock <-> Redis lock <-> PostgreSQL/PostGIS

- Delivery assignment <-> Socket.IO notification <-> volunteer availability

- Acceptance Criteria:

- Modules communicate correctly through documented APIs and events

- No broken data flow across reservation, delivery, trust, and notification modules

- System Testing

- In-charge: QA team

- Focus: End-to-end receiver, provider, volunteer, and admin flows

- Acceptance Criteria:

- All main FoodResQ user journeys run without blocking errors

- System meets SRS requirements and project business rules

### 1.3 Constraints and Assumptions

- Constraints

- Location accuracy depends on device permission, GPS quality, and Mapbox/geocoding service availability

- Backend and database are hosted locally or in a controlled staging environment during development

- Assumptions

- Users have stable internet and can receive realtime socket or push notifications

- Test accounts exist for receiver, provider, volunteer/shipper, and admin roles

- Seed listings, reservations, and delivery data are available and functional

## 2. Test Strategy

### 2.1 Testing Types

- Functional Testing

- Objective: Verify all functions match requirements and business rules

- Technique: Black-box, scenario-based, API validation, and role-based permission checks

- Completion Criteria: All critical test cases passed, no major defects left

- Integration Testing

- Objective: Ensure connected modules function correctly

- Technique: API integration tests, database state validation, queue/cron validation, and socket event checks

- Completion Criteria: All interfaces return correct data and state transitions remain consistent

- Usability Testing

- Objective: Ensure UI is intuitive for receivers, providers, volunteers/shippers, and admins

- Technique: User-flow walkthrough, heuristic evaluation, form validation, and error-message review

- Completion Criteria: No critical UX blockers in reservation, listing, delivery, or notification flows

- Performance Testing

- Objective: Ensure search, reservation, and realtime tracking respond within acceptable time

- Technique: Manual timing, API response checks, and targeted load checks for high-risk flows

- Completion Criteria:

- Nearby listing search returns within 3 seconds under demo data volume

- Reservation creation and stock update complete within 5 seconds without overselling

- Security Testing

- Objective: Validate safety of user data, authentication, authorization, upload, and eKYC gates

- Technique: JWT validation, role-access testing, invalid upload testing, and banned/restricted account checks

- Completion Criteria: Unauthorized access attempts are blocked and sensitive operations require valid role/session

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional Testing | X | X | X | X |
| Integration Testing |  | X | X |  |
| Performance Testing | X | X | X |  |
| Usability Testing |  |  | X | X |
| Security Testing | X | X | X | X |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| API Testing | Postman / Swagger | Postman / In-house | Latest |
| Automated Tests | Jest | Open-source | Latest |
| Mobile testing | Expo Go / Android Emulator | Expo / Google | Latest |
| Issue Tracking | GitHub Issues | GitHub | - |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Backend Developer | BE Dev | Unit testing API, Prisma/PostGIS queries, reservation locks, cron jobs |
| Frontend/Mobile Developer | FE/Mobile Dev | Unit test UI utilities, form validation, and client integration |
| QA Tester | Tester | System testing, regression checks, defect reporting, and test report consolidation |
| Project Lead | Reviewer | Review scope, milestones, risks, and final report consistency |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Web testing | Chrome / Edge | Google / Microsoft | Latest |
| Mobile testing | Android Emulator / Expo Go | Google / Expo | Android 8+ |
| Backend | NestJS API Server | In-house | Latest |
| Database | PostgreSQL + PostGIS | Open-source | 15.x+ |
| Realtime/Queue | Socket.IO, Redis, BullMQ | Open-source | Latest |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Prepare Test Plan | 01/08/2026 | 03/08/2026 |
| Unit Testing | 04/08/2026 | 07/08/2026 |
| Integration Testing | 08/08/2026 | 10/08/2026 |
| System Testing | 11/08/2026 | 13/08/2026 |
| Acceptance Testing | 14/08/2026 | 14/08/2026 |
| Final Report | 15/08/2026 | 15/08/2026 |

## 4. Test Cases

- Unit Test Cases: Report5_UnitTest.xlsx

- System Test Cases: FoodResQ_Report5_Test_Report.xlsx

## 5. Test Reports

- Unit Test Cases: Report5_UnitTest.xlsx

- System Test Cases: FoodResQ_Report5_Test_Report.xlsx